KPMG

Saudi Arabia  |  Advisory  |  Data & AI

Proposal Agent

Product Requirements Document

Phased Development Blueprint  |  v1.0

Prepared for

KPMG Professional Services – Saudi Arabia

Prepared by

Data & AI Advisory Team

Confidential – Internal Use Only

# 1. Document Control

### Version History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 0.1 | 2026-04-14 | Amro | Initial conceptual draft |
| 0.5 | 2026-04-15 | Amro | Expanded feature set, Saudi-specific requirements |
| 1.0 | 2026-04-16 | Amro | Full PRD with phased plan and technical architecture |

### Reviewers & Approvers

| Role | Name | Responsibility |
| --- | --- | --- |
| Product Owner | TBD | Accept functional scope per phase |
| Technical Lead | TBD | Approve architecture and tech choices |
| Partner Sponsor | TBD | Approve budget, commercial impact, and brand compliance |
| Information Security | TBD | Approve security, PDPL, and data residency posture |

# 2. Executive Summary

The Proposal Agent is an internal AI-powered platform for KPMG Saudi Arabia's Advisory practice designed to dramatically reduce the time, cost, and quality variance of producing consulting proposals. The platform ingests an RFP or RFI, automatically extracts compliance requirements, evaluation criteria, and submission constraints, and orchestrates the generation of a fully-branded KPMG technical and commercial proposal across PowerPoint, Word, and HTML outputs.

The system combines a configurable knowledge base, a dynamic template builder, a local LLM layer powered by Ollama (to satisfy data-sovereignty requirements for Saudi government engagements), and an end-to-end workflow for collaboration, review, pricing, and submission.

### Key Value Drivers

- Time-to-proposal: Reduce proposal cycle time from 2–4 weeks to 3–5 days for mid-complexity bids.

- Quality consistency: Every proposal produced from KPMG-approved content and KPMG-compliant templates.

- Data sovereignty: Sensitive bids routed through local Ollama — no data leaves KSA.

- Win rate uplift: Win/loss analytics and evaluation-criteria-aware generation surface what wins.

- Institutional knowledge: Captures credentials, CVs, past projects, re-used content as structured, searchable assets.

### Scope Summary

| Application Name | Proposal Agent |
| --- | --- |
| Base Path | /ProposalAgent |
| Frontend | React 18 + TypeScript + Vite + Tailwind (KPMG theme) |
| Backend | Python 3.11 + FastAPI + SQLAlchemy + Alembic |
| Database | PostgreSQL 16 with pgvector (managed via versioned SQL migrations) |
| LLM Layer | Ollama (local: Qwen2.5, Llama 3.1) with RAG via pgvector |
| Reverse Proxy | Nginx (TLS termination, compression, rate limiting) |
| Packaging | Docker Compose (dev) and production overlay |
| Deployment Target | Cloud Virtual Machine (Azure KSA region recommended) |
| Delivery Approach | 13 phases over 32 weeks with migration + tests + UAT per phase |

# 3. Product Vision & Objectives

## 3.1 Vision Statement

To make KPMG Saudi Arabia the fastest, most consistent, and most evidence-driven proposal producer in the Kingdom — by turning every prior engagement, credential, and winning pattern into reusable intelligence that partners and proposal managers can deploy in hours, not weeks.

## 3.2 Strategic Objectives

- Industrialize proposal production: move from artisanal, Word-first drafting to a template-driven, AI-assisted assembly line.

- Capture and compound knowledge: every proposal written contributes reusable content blocks tagged by industry, framework, and win/loss.

- Protect data sovereignty: keep client-confidential bid content on infrastructure physically located in KSA.

- Enforce brand and legal compliance: every output is KPMG-branded, every legal document is unexpired, every claim is defensible.

- Create a measurable win-rate feedback loop: tie what we wrote to whether we won, and feed that signal back into generation.

## 3.3 Non-Goals

- Not a CRM — opportunity qualification lives upstream.

- Not a document management system — final signed contracts live in SharePoint / ECM.

- Not a general-purpose AI chatbot — every generation is scoped to proposal content.

- Not client-facing — this is an internal KPMG tool; clients see only the generated deliverables.

# 4. User Personas & Role-Based Access

## 4.1 Personas

| Persona | Role | Primary Responsibilities | Top Needs |
| --- | --- | --- | --- |
| Partner / Director | Approver | Win bids, protect brand, sign off on price and team | Fast review, exec-summary quality, price control |
| Proposal Manager | Orchestrator | Own the proposal from kickoff to submission | Dashboard, assignments, deadlines, version control |
| SME | Contributor | Write technical sections, provide credentials | Templates, prior content, AI-assisted drafting |
| Pricing Analyst | Commercial Owner | Build cost model, apply rate cards, compute bid bond | Rate cards, effort model, scenarios, VAT/ZATCA |
| Knowledge Manager | Content Curator | Maintain the reusable content library | CRUD, tagging, freshness, usage analytics |
| System Administrator | Platform Owner | User management, LLM config, security, backups | RBAC, audit logs, LLM settings, integrations |

## 4.2 Role-Based Access Matrix

The platform implements RBAC at the application layer. Every API endpoint is gated by a role check and/or object-level permission.

| Role | Knowledge | Templates | Proposals | Commercial | Admin Settings |
| --- | --- | --- | --- | --- | --- |
| Admin | Full | Full | Full | Full | Full |
| Partner | Read | Read | Full + Approve | Approve | View |
| Proposal Manager | Read/Write | Use + Clone | Full (owned) | Edit | None |
| SME | Read/Write (owned) | Use | Edit assigned | None | None |
| Pricing Analyst | Read | Use | Edit commercial | Full | None |
| Read-only | Read | Read | Read | Read | None |

# 5. Functional Requirements

This section captures every functional capability the Proposal Agent must deliver. Each capability is mapped to a delivery phase (Section 9) and has an associated database migration, backend API surface, frontend component set, validation rules, and unit test battery.

## 5.1 Authentication & User Management

- Sign-up: Email + password, strong-password validation, email verification, mandatory Terms & PDPL acceptance.

- Sign-in: Rate-limited, lockout after N failures. JWT access + refresh (httpOnly cookie).

- MFA: TOTP, mandatory for Admin, Partner, and users with pricing access.

- SSO (Phase 13): Azure AD / Entra ID federation.

- Password reset: Tokenized email link with same policy enforcement.

- User lifecycle: Invite, activate, deactivate, role reassignment — all audited.

- Session management: Admin can view and terminate active sessions.

## 5.2 Knowledge Base Management

Each of the 20+ proposal sections is a distinct content type with its own schema: cover, cover letter, TOC, evaluation criteria, executive summary, understanding, POV, value proposition, approach, SOW coverage, timeline, deliverables, dependencies, team structure, credentials, assumptions, company profile, legal documents, thank-you, plus commercial types (price, payment plan, bid bond).

- Upload pathway: Users can upload prior .pptx/.docx/.pdf; system extracts content per slide/section and proposes knowledge items for curation.

- Manual entry: Rich-text editors, structured form fields, or JSON for structured sections.

- CRUD operations: Create, Read, Update, Delete (soft-delete with 30-day retention), Restore.

- Search: Full-text search across all text fields plus semantic search via pgvector embeddings.

- Faceted filters: Industry, service line, framework (NDMO, NAII, SDAIA, ZATCA), client, language, freshness.

- Tagging & taxonomy: Controlled vocabularies for industry, client type, service line, framework, language, custom tags.

- Freshness tracking: Each item stores last_reviewed_at; default 12-month cycle; stale items queue.

- Ownership: Every item has a maintainer who is notified on freshness expiry.

- Usage analytics: Track how often each item is pulled into proposals.

- Version history: Every edit is versioned; users can diff and roll back.

## 5.3 Dynamic Template Builder

- Template creation: Admin/Proposal Manager creates a named template defining section ordering, required fields per section, and prompt hints.

- Configurable fields per section: Each section can define its own expected fields with label (AR/EN), type, required flag, default, validation, and AI-generation prompt hint.

- Template cloning: Duplicate and modify existing templates.

- Template versioning: Locked after first use; changes create a new version.

- Section library: Section definitions reusable across templates.

- Preview: Render the empty template as it will appear in the final output.

## 5.4 LLM Management

- Model registry: Register Ollama models (name, endpoint, context window, capabilities, recommended use).

- Routing policy: Per-proposal data-sensitivity flag drives model selection — Restricted forced to local Ollama.

- Prompt templates: Named, versioned prompts per section type, editable without deploying code.

- Embedding model: Separate configuration for RAG (nomic-embed-text, bge-m3).

- Cost & latency tracking: Per-call logging of tokens, latency, estimated cost.

- Prompt playground: Admin UI to test prompts with chosen context.

## 5.5 RFP / RFI Intelligence

- Upload: PDF, DOCX, or ZIP with annexes.

- Parsing: Text extraction, section detection, table extraction, bilingual AR/EN handling.

- Requirements extraction: LLM extracts every 'shall/must/should' into a Compliance Matrix with requirement ID, page, category, mandatory flag, suggested section.

- Evaluation criteria extraction: LLM identifies scoring criteria and weights to guide effort allocation.

- Eligibility pre-check: Matches RFP prerequisites (CR class, Saudization %, ISO certs, prior experience) against KPMG's stored profile.

- Submission metadata: Auto-extracts deadline, channel (Etimad/email/portal), bid bond amount, validity, envelope structure.

- Clarifications log: Questions sent to buyer, responses, links back to affected requirements.

## 5.6 Proposal Generation Engine

- Generate from RFP + Template: First-draft proposal populated from best-matching knowledge base content.

- Section-by-section generation: Each section generated independently with its own prompt, context, and constraints.

- Output formats: .pptx (KPMG master), .docx (KPMG template), .html (preview/sharing), .pdf.

- KPMG brand compliance: Colors (blue 00338D, purple 470A68, teal 00A3A1), fonts, logo placement, disclaimer footer, page layout.

- Bilingual support: Full Arabic RTL generation with Hijri/Gregorian dual dates.

- Regeneration: Any section can be regenerated independently.

- Manual override: Users can freely edit any generated text; edits preserved across regenerations.

## 5.7 Collaboration & Workflow

- Section assignment: Proposal Manager assigns sections to SMEs with due dates.

- Review gates: Configurable — Draft → Pink Team → Red Team → Partner Approval → Final.

- Commenting: Inline comments with @mentions and notifications.

- Section locking: Under-review sections are blocked from further edits except by reviewer.

- Notifications: In-app + email for assignments, deadlines, review requests, approvals.

- Activity feed: Per-proposal timeline of all actions.

- Version diff: Visual comparison between versions.

## 5.8 Commercial Engine

- Rate cards: CRUD on rate cards by grade × location × service line × year.

- Effort model: Hours per role × per deliverable, auto-rolled up from SOW.

- Cost buildup: Labor + travel + subcontractors + software + contingency + margin.

- Pricing models: T&M, fixed-price, milestone-based, outcome-based, retainer.

- VAT & ZATCA: Automatic 15% VAT; ZATCA-compliant invoice fields.

- Bid bond calculator: Percentage-of-bid-value calc with selectable issuing-bank template.

- What-if scenarios: Side-by-side comparison of margin, team composition, pricing model changes.

- Discount approval workflow: Thresholds trigger Partner approval in-system.

- Currency handling: SAR-primary with optional cross-border display.

## 5.9 Team & Credentials Library

- CV database: Structured CVs with skills, certifications, languages, past projects, availability %.

- Past projects: Structured records: client, duration, scope, value, frameworks, outcome, anonymization flag.

- Auto-match to RFP: Surface best-matching team members and past projects.

- Org chart generator: Build engagement org chart from selected team, export as image to .pptx.

- Availability check: Warn when a resource is > 80% allocated in the proposal period.

## 5.10 Analytics & Win/Loss

- Outcome tracking: Every submitted proposal marked Won/Lost/No-decision/Withdrawn with competitive context and debrief.

- Win-rate analytics: By service line, client, framework, price band, team lead, partner.

- Content effectiveness: Which knowledge items appear in winning vs losing proposals.

- Effort ROI: Hours invested vs deal value vs win status.

- Pipeline dashboard: Active proposals with deadline countdown and value at stake.

## 5.11 Saudi-Specific Capabilities

- Arabic RTL end-to-end: UI, document generation, PDF rendering.

- Hijri/Gregorian dual dates: Cover pages, timelines, validity clauses.

- Etimad submission pack: One-click export in Etimad-expected structure.

- PDPL compliance: Data residency in KSA, consent flows, audit logs, right-to-erasure.

- Legal documents expiry: CR, VAT, Zakat, ISO, Saudization certificate with 90/60/30-day alerts; auto-flag if any expires before proposal validity.

- Saudization (Nitaqat): Auto-pulled into company profile.

- Local Content commitment: LCGPA-compliant calculator.

# 6. Non-Functional Requirements

## 6.1 Performance

- Page load (logged-in home): < 2 seconds on 10 Mbps.

- Proposal generation (20 sections): < 8 minutes on local 7B Ollama; < 3 minutes on 70B GPU.

- Search response: < 500 ms keyword, < 1.5 s semantic over 100k items.

- Concurrent users: 50 active, 10 generating simultaneously, with horizontal scale path.

## 6.2 Security

- All traffic over TLS 1.3; HSTS enabled at Nginx.

- JWT access tokens: 15-minute lifetime; refresh tokens: 7 days, rotating, httpOnly.

- Passwords: Argon2id hashing.

- CSRF protection on all state-changing endpoints.

- Content Security Policy, X-Frame-Options DENY, X-Content-Type-Options nosniff.

- Rate limiting at Nginx: 100 req/min per IP, 10 login attempts/min per IP.

- Full audit log: who/what/when/from where for every write and sensitive read.

- Secrets via environment variables in dev; Azure Key Vault / HashiCorp Vault in prod.

- Database encryption at rest (TDE or disk-level).

## 6.3 Availability & Resilience

- Target uptime: 99.5% during business hours.

- Daily encrypted database backups, 30-day retention.

- Point-in-time recovery via WAL archiving.

- Graceful degradation when LLM is unavailable — users can still edit, assign, and export.

## 6.4 Usability & Accessibility

- Fully responsive: mobile (320 px+), tablet, desktop.

- WCAG 2.1 AA color contrast on KPMG-branded components.

- Keyboard navigation on all forms and lists.

- Screen-reader labels on all interactive elements.

- Bilingual UI: full AR (RTL) and EN (LTR), toggleable per user.

- Every destructive action requires a confirmation modal naming the affected object.

- Every form has client-side and server-side validation with field-level errors.

## 6.5 Observability

- Structured JSON logging (backend) with request correlation IDs.

- Frontend error reporting (self-hosted Sentry in KSA).

- Health endpoints: /ProposalAgent/api/health, /ProposalAgent/api/ready.

- Prometheus-compatible /metrics endpoint.

## 6.6 Compliance

- Saudi PDPL — personal data handling, consent, retention.

- KPMG Information Security Policy — classification-based handling.

- ZATCA — commercial outputs include compliant invoice metadata.

- Data residency — all storage and compute in KSA region.

# 7. Technical Architecture

## 7.1 High-Level Architecture

The Proposal Agent is a containerized multi-tier application deployed on a single cloud virtual machine for the initial release, with an architecture designed to split across multiple VMs or migrate to Kubernetes without code changes.

Six containers orchestrated by Docker Compose: (1) Nginx reverse proxy handling TLS, static asset serving, routing; (2) React frontend served as static build by Nginx; (3) FastAPI backend exposing REST under /ProposalAgent/api; (4) PostgreSQL 16 with pgvector; (5) Ollama for LLM inference; (6) Celery worker + Redis for long-running tasks (RFP parsing, proposal generation, exports).

## 7.2 Component Responsibilities

| Component | Responsibility | Technology |
| --- | --- | --- |
| Nginx | TLS termination, compression, rate limiting, reverse proxy | Nginx 1.25 (Alpine) |
| Frontend | React SPA, routing under /ProposalAgent, API calls to /ProposalAgent/api | React 18, TypeScript, Vite, Tailwind, React Router, TanStack Query, Zustand |
| Backend API | Business logic, REST, auth, orchestration | FastAPI, Pydantic v2, SQLAlchemy 2, Alembic, python-jose, argon2 |
| Worker | RFP parsing, generation, exports | Celery + Redis, python-docx, python-pptx, PyMuPDF, unstructured |
| Database | Relational + vector store | PostgreSQL 16 + pgvector |
| LLM Runtime | Local inference for generation, extraction, embedding | Ollama (Qwen2.5, Llama 3.1, nomic-embed-text) |
| Cache / Broker | Celery broker, session cache, rate-limit counters | Redis 7 |

## 7.3 API Conventions

All backend routes mounted under /ProposalAgent/api/v1. Versioning explicit. Error envelope: { error: { code, message, details } }.

## 7.4 Frontend Conventions

- All routes prefixed /ProposalAgent via React Router basename.

- Global KPMG theme tokens in tailwind.config.ts.

- Feature-first folder structure: src/features/<feature>/{api,components,hooks,pages,types}.

- Form state: react-hook-form + zod.

- Data fetching: TanStack Query; client state: Zustand.

- Single ConfirmDialog component used wherever a destructive action exists.

## 7.5 Database Migration Strategy

The database is the system of record. Schema evolves through versioned migrations under /db/migrations:

- Every feature touching schema produces a new file: V<NNN>__<snake_case>.sql.

- Migrations are forward-only. To revert, a new migration reverses the change.

- Idempotent where possible (IF NOT EXISTS / CREATE OR REPLACE).

- Data migrations are separate: V<NNN>__data_<description>.sql.

- Alembic used in dev for autogeneration; output hand-reviewed and committed as plain SQL.

- Migration runner container runs pending migrations at application start; tracked in migrations_history table.

## 7.6 Project Structure

proposal-agent/
├── docker-compose.yml              (dev)
├── docker-compose.prod.yml         (prod overlay)
├── .env.example
├── README.md
├── nginx/
│   ├── Dockerfile
│   ├── nginx.conf                  (dev)
│   └── nginx.prod.conf             (prod, with TLS)
├── backend/
│   ├── Dockerfile
│   ├── requirements.txt
│   └── app/
│       ├── main.py
│       ├── config.py
│       ├── database.py
│       ├── core/                   (security, deps, exceptions)
│       ├── models/                 (ORM)
│       ├── schemas/                (Pydantic DTOs)
│       ├── api/v1/                 (route modules)
│       ├── services/               (business logic)
│       ├── utils/                  (parsers, helpers)
│       └── tests/                  (pytest)
├── frontend/
│   ├── Dockerfile
│   ├── package.json
│   ├── vite.config.ts
│   ├── tailwind.config.ts
│   └── src/
│       ├── main.tsx
│       ├── App.tsx                 (router with /ProposalAgent basename)
│       ├── layouts/
│       ├── pages/
│       ├── features/
│       ├── components/
│       ├── api/
│       ├── stores/
│       └── styles/
├── db/
│   ├── migrations/                 (V001_*.sql, V002_*.sql, ...)
│   └── seeds/
├── ollama/
│   ├── Dockerfile
│   └── entrypoint.sh
├── scripts/
│   ├── deploy.sh
│   ├── backup.sh
│   ├── run-migrations.sh
│   └── init-first-admin.sh
└── docs/
    ├── PRD.docx
    ├── ARCHITECTURE.md
    └── RUNBOOK.md

# 8. Data Model Overview

Canonical entities. Full column-level DDL lives in the migration files per phase.

### Core Entities

| Entity | Purpose | Key Relationships |
| --- | --- | --- |
| users | Authenticated identities | has many: user_roles, audit_events |
| roles / permissions / user_roles | RBAC | many-to-many |
| clients | Entities we bid to | has many: proposals |
| opportunities | Pipeline record | belongs_to client; has_one proposal |
| rfp_documents | Uploaded RFP/RFI | has many: rfp_requirements |
| rfp_requirements | Atomic shall/must clauses | belongs_to rfp_documents |
| rfp_evaluation_criteria | Scoring rubric | belongs_to rfp_documents |
| templates | Named proposal structures | has many: template_sections |
| template_sections | Ordered section definitions | has many: template_fields |
| template_fields | Field defs (type, validation, prompt) | belongs_to template_sections |
| knowledge_items | Reusable content blocks | tagged; embedded; versioned |
| knowledge_item_versions | History of knowledge | belongs_to knowledge_items |
| knowledge_embeddings | pgvector column for semantic search | belongs_to knowledge_items |
| proposals | Concrete proposal instance | belongs_to opportunity, template |
| proposal_sections | Filled-in sections | belongs_to proposal |
| proposal_versions | Snapshots at review gates | belongs_to proposals |
| comments / assignments | Collaboration | polymorphic / belongs_to sections |
| rate_cards / commercials / bid_bonds | Commercial engine | belongs_to proposal |
| team_members / past_projects | Credentials library | tagged, linked |
| legal_documents | CR/VAT/Zakat/ISO | with expiry, alerts |
| llm_models / prompt_templates | AI config | referenced by generation_jobs |
| generation_jobs | LLM call audit trail | belongs_to proposals, llm_models |
| audit_events | Immutable audit log | belongs_to users |
| notifications | In-app inbox | belongs_to users |
| migrations_history | Applied migrations | system-managed |

# 9. Phased Development Roadmap

The Proposal Agent is delivered in 13 phases over 32 weeks. Each phase is independently deployable, produces a demonstrable increment, and includes a database migration, backend changes, frontend changes, and the full unit-test surface. Phases 1–4 establish foundations; Phases 5–7 deliver the generation core; Phases 8–11 deliver the competitive features; Phases 12–13 harden for Saudi government use.

### Phase Overview

| # | Phase | Weeks | Key Outcome |
| --- | --- | --- | --- |
| 1 | Foundation, Auth, Project Skeleton | 1–3 | Running stack, login, base KPMG UI |
| 2 | User Management & Admin Settings | 4–5 | RBAC, user CRUD, LLM settings scaffolding |
| 3 | Knowledge Base Module | 6–9 | CRUD + search for all section content types |
| 4 | Dynamic Template Builder | 10–11 | Configurable sections/fields, template library |
| 5 | LLM Integration (Ollama + RAG) | 12–13 | Working RAG, model registry, prompt playground |
| 6 | RFP / RFI Intelligence | 14–16 | Upload → compliance matrix → eligibility report |
| 7 | Proposal Generation Engine | 17–20 | PPTX / DOCX / HTML output with KPMG branding |
| 8 | Collaboration & Workflow | 21–23 | Assignments, review gates, comments, notifications |
| 9 | Commercial Engine | 24–26 | Rate cards, cost buildup, VAT/ZATCA, bid bond |
| 10 | Team & Credentials Library | 27 | CV database, auto-match, org chart generator |
| 11 | Analytics & Win/Loss | 28 | Outcome tracking, win-rate dashboard |
| 12 | Saudi-Specific & Brand Compliance | 29–30 | Etimad pack, PDPL workflows, legal expiry |
| 13 | Integrations & Hardening | 31–32 | SSO, audit hardening, monitoring, go-live |

# Phase 1: Foundation, Authentication, Project Skeleton

| Phase | Phase 1 of 13 |
| --- | --- |
| Duration | Weeks 1–3 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Stand up the full five-container Docker stack locally and on the cloud VM.

- Establish KPMG-branded base UI with responsive shell, routing under /ProposalAgent, and a design-system foundation.

- Deliver sign-up, sign-in, password reset, and MFA-capable scaffolding.

- Produce the migration harness so every future phase's schema changes flow cleanly.

### User Stories

- As a new user, I can sign up with email + password, verify my email, and sign in.

- As an existing user, I can reset my forgotten password via a tokenized email link.

- As any user, I can sign out and have my session invalidated.

- As a developer, I can run `docker compose up` and get a working stack with seeded first admin.

- As an operator, I can point DNS at the VM and reach the app over HTTPS at /ProposalAgent.

### Database Changes

- Migration file: V001__initial_schema.sql

- Migration file: V002__users_and_auth.sql

Tables created: migrations_history, users, password_reset_tokens, email_verification_tokens, user_sessions, audit_events.

### Backend APIs (FastAPI, under /ProposalAgent/api/v1)

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /auth/signup | Register new user |
| POST | /auth/verify-email | Confirm email via token |
| POST | /auth/signin | Exchange credentials for JWT + refresh |
| POST | /auth/refresh | Rotate refresh token, return new access token |
| POST | /auth/signout | Invalidate refresh token |
| POST | /auth/forgot-password | Send reset email |
| POST | /auth/reset-password | Set new password via token |
| GET | /auth/me | Return current user profile |
| GET | /health | Liveness probe |
| GET | /ready | Readiness probe (DB, Redis, Ollama) |

### Frontend Pages / Components

- App shell: top bar with logo, user menu, language toggle; sidebar navigation skeleton.

- Pages: /signin, /signup, /verify-email, /forgot-password, /reset-password, /dashboard (placeholder).

- Shared components: PrimaryButton, SecondaryButton, TextInput, PasswordInput, Alert, Spinner, ConfirmDialog (used across the entire app).

- KPMG theme tokens in tailwind.config.ts; base typography, colors, spacing, radii.

### Validation Rules

- Email: RFC 5322 format, max 254 chars.

- Password: minimum 12 chars, at least 1 upper, 1 lower, 1 digit, 1 symbol.

- Rate limit: 10 signin attempts per IP per minute; lockout after 5 consecutive failures for 15 minutes.

- All inputs sanitized server-side; HTML escape on display.

### Unit Tests

- Backend (pytest): auth_service tests for every success and failure path; token encode/decode round-trip; password hashing; rate-limit behavior; migration application.

- Frontend (Vitest + RTL): SignInPage submits correctly on valid input; shows field errors on invalid; ConfirmDialog renders title, body, and both actions; theme tokens resolve.

### Acceptance Criteria

- `docker compose up` starts all services healthily on a fresh machine.

- User can sign up, receive verification email (captured in MailHog in dev), verify, and sign in.

- Invalid credentials produce a clear error and do not leak whether the email exists.

- Application is reachable at https://<host>/ProposalAgent with valid TLS in prod profile.

- All unit tests pass in CI; coverage ≥ 80% for the new code.

- The app is fully responsive on 320 px, 768 px, and 1440 px viewports.

### Deliverables

- Working module deployed to dev environment.

- Migration scripts: V001__initial_schema.sql, V002__users_and_auth.sql.

- Pytest + Vitest suites green.

- README.md with setup, .env.example, and bootstrap commands.

- First-admin bootstrap script: scripts/init-first-admin.sh.

# Phase 2: User Management & Admin Settings

| Phase | Phase 2 of 13 |
| --- | --- |
| Duration | Weeks 4–5 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Deliver full RBAC with the six seed roles and permission matrix from Section 4.2.

- Admin UI for user CRUD, role assignment, and session management.

- Settings shell for User Management, LLM Management (scaffolding), and Audit Log viewer.

### Database Changes (V003__rbac.sql)

- Tables: roles, permissions, role_permissions, user_roles.

- Seed: six baseline roles with permission mappings.

- Triggers: maintain updated_at on every writable table via a shared trigger function.

### Backend APIs

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /users | List users (paginated, searchable) |
| POST | /users | Admin creates/invites a user |
| GET | /users/{id} | Retrieve user details |
| PATCH | /users/{id} | Update profile, roles, status |
| DELETE | /users/{id} | Soft-delete user (confirmation required) |
| POST | /users/{id}/activate | Reactivate suspended user |
| POST | /users/{id}/deactivate | Suspend user |
| GET | /users/{id}/sessions | List active sessions |
| DELETE | /users/{id}/sessions/{sid} | Force sign-out a session |
| GET | /roles | List roles and permissions |
| GET | /audit-events | Paginated audit log with filters |

### Frontend Pages

- /settings/users — table with search, filters, invite button, row actions.

- /settings/users/{id} — detail drawer with role editor and session list.

- /settings/roles — read-only role + permission matrix.

- /settings/audit — filtered audit-event log (by actor, action, date range).

- /settings/llm — LLM settings page (scaffold; populated in Phase 5).

### Validation & UX

- Every destructive action (delete user, force sign-out, deactivate) uses ConfirmDialog naming the affected user.

- Email uniqueness enforced at DB and surfaced as a field-level error.

- Role changes are audited (old → new in audit_events.metadata).

- Cannot delete or demote the last active Admin (server-side invariant).

### Unit Tests

- Permission check decorator: allow/deny matrix exhaustively tested.

- Invariant: last-admin protection.

- Audit event emitted on every write endpoint.

- Frontend: ConfirmDialog triggers action only on confirm, cancels on dismiss.

### Acceptance Criteria

- Admin can invite, edit, deactivate, and delete users.

- Non-admin users cannot access /settings/users (UI hidden + API 403).

- Audit log captures user lifecycle events with full metadata.

- Attempting to delete the last admin produces a clear error.

# Phase 3: Knowledge Base Module

| Phase | Phase 3 of 13 |
| --- | --- |
| Duration | Weeks 6–9 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Deliver full CRUD + search for all 20+ section content types.

- Support manual entry and bulk upload of prior .pptx/.docx/.pdf files with content extraction.

- Tagging, taxonomy, ownership, freshness, and version history.

### Database Changes (V004__knowledge_base.sql, V005__knowledge_versions.sql)

- Tables: content_types (seed: 20+ types), knowledge_items, knowledge_item_versions, knowledge_item_tags, tags, tag_categories, knowledge_attachments.

- Each content type has a JSONB `fields` column validated against a stored JSON Schema per type.

- Full-text search index: GIN on tsvector(title || body || tags).

- Soft-delete column: deleted_at.

### Backend APIs

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /knowledge | List with facets: type, tag, owner, freshness |
| POST | /knowledge | Create a knowledge item |
| GET | /knowledge/{id} | Retrieve current version |
| PATCH | /knowledge/{id} | Update (creates new version) |
| DELETE | /knowledge/{id} | Soft-delete |
| POST | /knowledge/{id}/restore | Restore soft-deleted |
| GET | /knowledge/{id}/versions | Version history |
| GET | /knowledge/{id}/versions/{v} | Fetch specific version |
| POST | /knowledge/{id}/versions/{v}/restore | Roll back to version |
| POST | /knowledge/upload | Upload .pptx/.docx/.pdf for extraction |
| GET | /knowledge/search | Full-text + faceted search |
| GET | /content-types | List section content types with schemas |
| GET | /tags | Tag vocabulary |

### Frontend Pages

- /knowledge — master list with facet sidebar, search bar, freshness filter, owner filter.

- /knowledge/new — type picker, dynamic form generated from content-type schema.

- /knowledge/{id} — detail view, version timeline, related items, usage analytics placeholder.

- /knowledge/upload — drag-and-drop uploader with extraction preview and per-item curation.

### Validation Rules

- Per-content-type JSON Schema validation (Pydantic model generated at runtime from DB schema).

- Required fields enforced with inline error messages.

- Title uniqueness per content type (soft; warning not error).

- Max body length enforced; large uploads saved as attachments, not inline.

### UX — Confirmation Modals

- Delete: 'Delete knowledge item "{title}"? It will be recoverable for 30 days.'

- Restore version: 'Restore version {n}? This will create a new version; nothing is lost.'

- Upload-replace: 'Replace existing content in section X? The prior content becomes version {n-1}.'

### Unit Tests

- Dynamic schema validation for every registered content type.

- Soft-delete then restore round-trip.

- Version creation on update.

- Full-text search hit/miss on synthetic corpus.

- PPTX extraction unit: a 5-slide deck produces 5 curation candidates with correct titles.

### Acceptance Criteria

- A user can upload a prior KPMG deck and curate the extracted content into the knowledge base in under 5 minutes.

- Full-text and faceted search return correct results in < 500 ms on a 10k-item corpus.

- Deleting an item shows a confirmation modal naming the item; restore works within 30 days.

- Version history correctly diffs two versions of an item.

# Phase 4: Dynamic Template Builder

| Phase | Phase 4 of 13 |
| --- | --- |
| Duration | Weeks 10–11 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Allow Admins and Proposal Managers to build named templates matching the technical and commercial proposal structures, with configurable sections and configurable fields per section.

- Provide seed templates for: 'Technical Proposal – Government – Full', 'Technical Proposal – Private Sector – Lite', 'Commercial Proposal – Standard'.

### Database Changes (V006__templates.sql)

- Tables: templates, template_sections, template_fields, section_types (FK to content_types), template_versions.

- Seed: three baseline templates with their section ordering and field schemas.

### Backend APIs

- Full CRUD on templates, template_sections, template_fields.

- POST /templates/{id}/clone — clone a template with new name.

- POST /templates/{id}/lock — freeze a template at a version.

- GET /templates/{id}/preview — render empty template structure.

### Frontend Pages

- /templates — list with filters.

- /templates/new, /templates/{id}/edit — visual builder: drag-to-reorder sections, per-section field editor, per-field type/validation/prompt.

- /templates/{id}/preview — render the empty structure.

### Validation Rules

- A template must have at least one section.

- Section ordinals are unique and contiguous.

- Field keys within a section are unique.

- Field types restricted to the supported set (text, rich_text, image, table, list, kpi, team, timeline, chart_of_framework).

### Unit Tests

- Template clone produces an exact deep-copy with a new id.

- Section reorder preserves ordinal uniqueness.

- Locked template rejects mutations at the API layer.

- Preview endpoint returns a structure matching the section/field definitions.

### Acceptance Criteria

- A Proposal Manager can create a template that exactly matches the technical-proposal structure in Section 1 of this PRD.

- Cloning a template does not alter the original.

- A locked template cannot be mutated; attempting to do so shows a clear UI error.

# Phase 5: LLM Integration (Ollama + RAG)

| Phase | Phase 5 of 13 |
| --- | --- |
| Duration | Weeks 12–13 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Integrate Ollama as the primary LLM runtime, with a model registry, embedding pipeline, and a production-grade RAG path.

- Expose an Admin UI for model management, prompt templates, and a prompt playground.

### Database Changes (V007__llm.sql)

- Tables: llm_models, prompt_templates, prompt_template_versions, embedding_models, generation_jobs, generation_logs.

- Extension: CREATE EXTENSION IF NOT EXISTS vector; add vector(1024) column on knowledge_items for embeddings (or knowledge_embeddings child table if multi-model embeddings desired).

- Index: ivfflat or hnsw index on the embedding column.

### Backend APIs

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /llm/models | List registered models |
| POST | /llm/models | Register a new Ollama model |
| PATCH | /llm/models/{id} | Update capabilities/defaults |
| DELETE | /llm/models/{id} | Remove a model |
| GET | /llm/prompts | List prompt templates |
| POST | /llm/prompts | Create prompt template |
| PATCH | /llm/prompts/{id} | New prompt version |
| POST | /llm/playground | Send {prompt, model, context[]}, return {output, tokens, latency} |
| POST | /knowledge/{id}/embed | (re)compute embeddings for a knowledge item |
| POST | /knowledge/reindex | Bulk reindex embeddings |

### Frontend Pages

- /settings/llm/models — CRUD for model registry with connectivity test.

- /settings/llm/prompts — list, editor with version history, restore.

- /settings/llm/playground — chat-like UI: pick model, pick prompt, attach knowledge items as context, compare outputs.

### Validation & Guardrails

- Every generation is associated with a data-classification flag inherited from the proposal.

- Cloud model routing is blocked by policy unless the classification is Public.

- Prompt templates reject variables not declared in their schema (prevents injection surfaces).

- Generation jobs capture prompt, context, output, tokens, latency — full audit trail.

### Unit Tests

- Model connectivity check returns healthy for a live Ollama, unhealthy for a bogus endpoint.

- Prompt template variable substitution correct under edge cases (missing, extra, null).

- RAG retrieval: synthetic query returns top-k expected items in rank order.

- Classification policy: Restricted prompt cannot be routed to cloud model.

### Acceptance Criteria

- An Admin can register Qwen2.5:14b running in the Ollama container and send a test prompt.

- Re-indexing embeddings on a 10k-item KB completes in under 10 minutes.

- RAG retrieval precision validated against a 50-query benchmark (human-scored).

- Attempting to send Restricted content to a cloud model is blocked at the API.

# Phase 6: RFP / RFI Intelligence

| Phase | Phase 6 of 13 |
| --- | --- |
| Duration | Weeks 14–16 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Ingest uploaded RFP/RFI documents, extract structure, produce a compliance matrix, extract evaluation criteria, run an eligibility pre-check, and surface submission metadata.

### Database Changes (V008__rfp.sql)

- Tables: rfp_documents, rfp_document_attachments, rfp_sections, rfp_requirements, rfp_evaluation_criteria, rfp_eligibility_checks, rfp_submission_metadata, rfp_clarifications.

### Backend APIs

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /rfp/upload | Upload RFP/RFI (async parse job) |
| GET | /rfp/{id} | Summary + parsing status |
| GET | /rfp/{id}/requirements | Compliance matrix |
| PATCH | /rfp/{id}/requirements/{rid} | Edit extracted requirement |
| GET | /rfp/{id}/evaluation | Evaluation criteria with weights |
| GET | /rfp/{id}/eligibility | Eligibility report |
| GET | /rfp/{id}/metadata | Deadline, portal, bid bond, envelope |
| POST | /rfp/{id}/clarifications | Log a clarification |
| PATCH | /rfp/{id}/clarifications/{cid} | Update response |

### Frontend Pages

- /rfp — list of RFPs with status.

- /rfp/upload — uploader with live parsing progress.

- /rfp/{id} — tabs: Summary, Compliance Matrix, Evaluation, Eligibility, Metadata, Clarifications.

- /rfp/{id}/compliance — editable table with requirement ID, clause, category, mandatory flag, mapped section, response status.

### Validation Rules

- Upload: max file size 200 MB; allowed types .pdf, .docx, .zip.

- Clarification: question required; response optional until answered; due date ≤ buyer clarification deadline.

- Eligibility: each check is pass/fail/na with evidence link.

### Unit Tests

- PDF parser: text extraction preserves order; tables parsed when detected.

- Requirement extractor: regex + LLM hybrid; gold-set of 200 clauses achieves ≥ 85% recall.

- Evaluation criteria extractor: weights sum to 100% when explicit; unknown weights flagged.

- Eligibility matcher: correctly fails when CR class too low.

### Acceptance Criteria

- Uploading a typical SDAIA RFP (~ 80 pages) produces a compliance matrix in < 5 minutes.

- Evaluation-criteria view correctly shows a Saudi government tender's scoring rubric.

- Eligibility report highlights a failing CR class and a Saudization gap if present.

- Clarifications log captures a question, date sent, response, and affected requirements.

# Phase 7: Proposal Generation Engine

| Phase | Phase 7 of 13 |
| --- | --- |
| Duration | Weeks 17–20 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Given an RFP, a selected template, and the knowledge base, generate a first-draft proposal with all sections filled in; produce KPMG-branded .pptx, .docx, and .html outputs.

### Database Changes (V009__proposals.sql, V010__proposal_versions.sql)

- Tables: opportunities, clients, proposals, proposal_sections, proposal_section_fields, proposal_versions, proposal_version_sections, proposal_exports.

### Backend APIs

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /proposals | Create from {template_id, rfp_id, client_id} |
| GET | /proposals | List with filters, pagination, search |
| GET | /proposals/{id} | Retrieve with sections |
| PATCH | /proposals/{id} | Edit header or metadata |
| DELETE | /proposals/{id} | Soft-delete (confirmation required) |
| POST | /proposals/{id}/generate | Full draft generation |
| POST | /proposals/{id}/sections/{sid}/regenerate | Regenerate single section |
| PATCH | /proposals/{id}/sections/{sid} | Manual edit |
| POST | /proposals/{id}/snapshot | Create named version |
| POST | /proposals/{id}/export | Export .pptx/.docx/.html/.pdf |
| GET | /proposals/{id}/exports/{eid} | Download export |

### Frontend Pages

- /proposals — dashboard + list with deadline countdown.

- /proposals/new — wizard: client → opportunity → RFP (optional) → template → confirm.

- /proposals/{id} — section navigator + section editor; per-section regenerate, lock, comment.

- /proposals/{id}/export — format picker, progress, download link when ready.

- /proposals/library — read-only search across all historical proposals with tag filters.

### Validation Rules

- Cannot generate without a selected template.

- Export blocks if any required section field is empty.

- Version snapshot requires a name and captures all sections atomically.

- Delete proposal: confirmation modal names the proposal and client; double-confirm for submitted proposals.

### Brand Compliance Rules (enforced in the export pipeline)

- KPMG color tokens applied to master slide, headings, accents.

- Required disclaimer footer on every slide and page.

- Logo placement per KPMG brand grid.

- Typography: Arial / KPMG Display; enforced sizes by level.

- Arabic RTL: page direction, alignment, table column order reversed.

### Unit Tests

- PPTX exporter: output opens cleanly in PowerPoint; no broken relationships.

- DOCX exporter: output passes OOXML schema validation.

- Brand compliance checker: sample 'bad' deck (wrong color) is flagged; 'good' deck passes.

- Regenerate-single-section does not alter other sections' text.

- Bilingual (AR) output: RTL confirmed via XML inspection.

### Acceptance Criteria

- A full-draft proposal is generated from a template + RFP in under 10 minutes on local Ollama (7B).

- .pptx and .docx outputs open without warnings and are visibly KPMG-branded.

- Arabic proposal renders correctly right-to-left with proper Hijri dating.

- Library search across past proposals returns hits in < 1 second.

- Deleting a proposal requires explicit confirmation naming the proposal.

# Phase 8: Collaboration & Workflow

| Phase | Phase 8 of 13 |
| --- | --- |
| Duration | Weeks 21–23 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Allow teams to own proposal sections, run review gates (Pink / Red / Partner), comment inline, and track the full activity timeline.

### Database Changes (V011__workflow.sql)

- Tables: assignments, review_gates, review_gate_instances, comments, comment_threads, mentions, notifications, activity_log.

### Backend APIs

- Assignments: POST/GET/PATCH/DELETE /proposals/{id}/assignments.

- Review gates: POST /proposals/{id}/gates/{gate}/submit, POST /.../approve, POST /.../reject.

- Comments: full CRUD on /proposals/{id}/sections/{sid}/comments with @mention parsing.

- Notifications: GET/PATCH (mark read) /notifications.

### Frontend Pages

- Proposal section editor: right-rail assignments, comments thread, activity feed.

- /proposals/{id}/workflow — Kanban view (Draft / Pink / Red / Partner / Final).

- /notifications — inbox.

### Validation Rules

- Cannot submit to next gate with open required fields.

- Cannot approve your own submission unless you hold Partner role.

- Section is read-only to non-reviewers while under review.

### Unit Tests

- State machine: only valid transitions allowed; invalid returns 409.

- Notification fan-out on @mention to the mentioned user.

- Last-admin / last-approver invariants on gate configs.

### Acceptance Criteria

- A Proposal Manager can split a proposal across three SMEs and see progress live.

- A Partner can approve or reject a gate; the next state is visible to all collaborators.

- Mentioning a user produces an in-app notification and an email.

# Phase 9: Commercial Engine

| Phase | Phase 9 of 13 |
| --- | --- |
| Duration | Weeks 24–26 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Deliver rate-card-driven cost buildup, multiple pricing models, ZATCA-compliant VAT, bid bond calculator, what-if scenarios, and discount approval workflow.

### Database Changes (V012__commercials.sql)

- Tables: rate_cards, rate_card_entries, pricing_models, commercials, commercial_line_items, bid_bonds, discount_approvals, scenarios.

### Backend APIs

| Method | Path | Purpose |
| --- | --- | --- |
| GET/POST/PATCH/DELETE | /rate-cards[...] | Rate card CRUD |
| GET | /proposals/{id}/commercial | Current commercial buildup |
| PUT | /proposals/{id}/commercial | Full replace of buildup |
| POST | /proposals/{id}/commercial/compute | Server-side recompute with rules |
| POST | /proposals/{id}/commercial/scenarios | Create what-if scenario |
| POST | /proposals/{id}/commercial/approve-discount | Partner approval |
| POST | /proposals/{id}/bid-bond/calculate | Bid bond calc |
| POST | /proposals/{id}/commercial/export | Commercial .pptx/.docx |

### Frontend Pages

- /proposals/{id}/commercial — tabs: Effort, Rates, Buildup, Pricing Model, Bid Bond, Scenarios, Approvals.

### Validation Rules

- VAT rate configurable per region (default 15% for KSA).

- Discount over threshold requires Partner approval before proposal can be exported.

- All amounts stored in minor units (halalas) as bigint to avoid FP errors.

- ZATCA required fields present in commercial .docx/.pptx metadata.

### Unit Tests

- Cost buildup math: summation across line items with currency safety.

- VAT application on subtotal vs per line.

- Bid bond: percentage-based calc with rounding rules.

- Discount approval gate: export blocked until approved.

### Acceptance Criteria

- Pricing Analyst can build a full T&M proposal from rate cards in under 15 minutes.

- Commercial export contains all ZATCA-required fields.

- A 15% discount triggers the partner approval workflow.

# Phase 10: Team & Credentials Library

| Phase | Phase 10 of 13 |
| --- | --- |
| Duration | Week 27 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Structured CV database, past-projects catalog, auto-match to RFP scope, and org-chart generator.

### Database Changes (V013__team_credentials.sql)

- Tables: team_members, cvs, cv_skills, certifications, past_projects, past_project_tags, team_availability.

### Backend APIs

- CRUD on team_members, cvs, past_projects.

- POST /teams/match — given an RFP id or free-text scope, return ranked team matches.

- POST /teams/org-chart — build a PNG/SVG org chart from a team roster.

### Frontend Pages

- /credentials/team — searchable team list with skill filters.

- /credentials/projects — searchable past-project catalog.

- Proposal section 'Team Structure' — auto-populated, with 'Match to RFP' button.

### Validation Rules

- Availability percentages 0–100.

- Certifications with expiry dates; expired are flagged but not deleted.

- Past projects can be marked as anonymized for NDA-bound clients.

### Unit Tests

- Match ranker: synthetic scope returns expected top-K.

- Availability check warns correctly when > 80% allocated.

### Acceptance Criteria

- A Proposal Manager can auto-populate a Team Structure slide from a matched roster.

- Org chart renders cleanly in the exported .pptx.

# Phase 11: Analytics & Win/Loss

| Phase | Phase 11 of 13 |
| --- | --- |
| Duration | Week 28 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Capture proposal outcomes; expose dashboards that expose win-rate drivers and content effectiveness.

### Database Changes (V014__analytics.sql)

- Tables: proposal_outcomes, competitive_intel, debrief_notes, content_usage_stats, win_rate_views (materialized).

### Backend APIs

- POST /proposals/{id}/outcome — record win/loss with fields.

- GET /analytics/win-rate?dim={service_line|client|framework|price_band|partner}.

- GET /analytics/content-effectiveness — which knowledge items appear in winning proposals.

### Frontend Pages

- /analytics/overview — dashboard: pipeline value, win rate, cycle time, effort ROI.

- /analytics/content — content effectiveness views.

### Validation Rules

- Outcome status transitions one-way: Active → Submitted → Won|Lost|No-decision|Withdrawn.

- Debrief note required when Lost is recorded.

### Unit Tests

- Materialized view refresh is idempotent.

- Dashboard aggregations match manual SQL counts on test data.

### Acceptance Criteria

- Dashboard shows accurate win rate by service line on a seeded dataset.

- Content effectiveness view surfaces the three most-used items in winning proposals.

# Phase 12: Saudi-Specific Capabilities & Brand Compliance

| Phase | Phase 12 of 13 |
| --- | --- |
| Duration | Weeks 29–30 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Etimad submission pack, PDPL compliance flows, legal-document expiry tracking, Saudization auto-pull, Local Content calculator, brand compliance checker, and cross-section consistency checker.

### Database Changes (V015__saudi_compliance.sql)

- Tables: legal_documents, legal_document_expiries, saudization_snapshots, local_content_commitments, etimad_export_packs, brand_compliance_rules, consistency_rules.

### Backend APIs

- CRUD on legal_documents with expiry alerts.

- POST /proposals/{id}/etimad-pack — produce the submission-ready pack.

- GET /proposals/{id}/consistency — run cross-section consistency check.

- GET /compliance/brand — run brand compliance check on current proposal export.

- POST /privacy/erase — PDPL-compliant right-to-erasure handler.

### Frontend Pages

- /compliance/legal — legal documents with expiry countdowns and alerts.

- Proposal view: 'Consistency' and 'Brand' tabs that surface checks with one-click fixes.

- /compliance/saudization — current Nitaqat band.

- /compliance/local-content — calculator and history.

### Validation Rules

- A proposal cannot be exported for submission if any required legal document expires before proposal validity end date (hard block, overridable by Admin with comment).

- Consistency checker flags discrepancies (team size in Team slide vs Org Chart; totals in SOW vs Timeline).

### Unit Tests

- Expiry alert triggers at 90/60/30-day thresholds.

- Consistency checker detects seeded discrepancies.

- Etimad pack contains the expected file structure.

### Acceptance Criteria

- Expiring CR with < 30 days blocks export and surfaces a clear banner.

- Etimad pack downloads as a ZIP matching the tender's required envelope.

- Right-to-erasure request removes personal data while preserving aggregate analytics.

# Phase 13: Integrations & Hardening

| Phase | Phase 13 of 13 |
| --- | --- |
| Duration | Weeks 31–32 |
| Phase Gate | Demo + UAT sign-off + all unit tests passing + migrations applied cleanly |

### Objectives

- Azure AD SSO, MFA hardening, full audit review, monitoring/alerting, e-signature integration, CRM link, go-live dress rehearsal.

### Database Changes (V016__sso_integrations.sql)

- Tables: sso_providers, sso_mappings, integration_configs, webhooks, webhook_events.

### Backend APIs

- OAuth2 / OIDC endpoints for Azure AD.

- CRM sync: pull opportunities, push proposal status.

- E-signature: send final .pdf for signature, receive callback.

- Webhooks: configurable outbound events.

### Frontend Pages

- /settings/integrations — connector cards: Azure AD, CRM, e-signature, SharePoint.

- Enhanced /settings/audit with export to CSV.

### Validation Rules

- SSO email must match a provisioned user; else a staged invitation is created.

- Webhook secrets rotated on demand; old secrets honored for 24h grace.

### Unit Tests

- OIDC round-trip on a mock IdP.

- Webhook HMAC signature verification.

- CRM sync idempotency on retries.

### Acceptance Criteria

- A KPMG user can sign in with Azure AD and land in /ProposalAgent/dashboard.

- Monitoring dashboard shows latency, error rate, LLM token spend per day.

- E-signed proposal returns via webhook and stores in the proposal's exports.

- Backups verified by a documented restore drill.

# 10. Testing Strategy

Every phase produces working software demonstrable in UAT. Testing is integrated, not deferred.

## 10.1 Test Pyramid

| Layer | Tooling | Scope | Target Coverage |
| --- | --- | --- | --- |
| Unit (Backend) | pytest, pytest-asyncio, factory-boy, freezegun | Pure functions, services, validators, auth logic | ≥ 80% |
| Unit (Frontend) | Vitest, React Testing Library, MSW | Components, hooks, utilities, state | ≥ 70% |
| Integration | pytest + TestClient, Docker test fixtures | API endpoint round-trips with DB | All critical paths |
| End-to-End | Playwright | Full user journeys (login → create proposal → export) | Happy paths per phase |
| Migration | Custom harness: apply each migration, assert schema | Forward compatibility | Every migration |
| Load | k6 | Search, generation queue, export | Phase 13 gate |
| Security | Bandit, npm audit, OWASP ZAP | Static + dynamic | Phase 13 gate |

## 10.2 Test Data Strategy

- Fixture library of anonymized, representative content types.

- Seed scripts under /db/seeds for demo and UAT environments.

- Golden-set of 200 RFP clauses for extractor evaluation.

- 50-query RAG retrieval benchmark, human-scored.

## 10.3 CI / CD

- GitHub Actions: on every PR runs pytest, vitest, linters, migration smoke, docker build.

- On merge to main: builds and pushes versioned images to ACR (or equivalent registry).

- On tag: triggers deployment workflow to production VM.

# 11. Deployment Architecture

## 11.1 Initial Deployment (Single VM)

A single Azure VM (KSA region) runs all six containers via docker compose -f docker-compose.yml -f docker-compose.prod.yml up -d. Recommended spec:

| vCPU | 16 cores (Intel or AMD EPYC) |
| --- | --- |
| RAM | 128 GB minimum (192 GB recommended if running 32B-parameter LLMs locally) |
| GPU | NVIDIA A10/A100 or local Lenovo Legion RTX 5090 (for on-prem variant) |
| Storage | 1 TB NVMe SSD (primary) + 2 TB for models/exports |
| Network | Private endpoint; public ingress only via Azure Application Gateway + WAF |
| Region | Saudi Arabia Central (Riyadh) |

## 11.2 Scale-Out Path

- Split frontend + Nginx onto a lightweight VM; keep backend+worker+LLM on GPU VM.

- Move PostgreSQL to Azure Database for PostgreSQL Flexible Server (KSA region).

- Move Redis to Azure Cache for Redis.

- Scale Celery workers horizontally via docker compose up --scale worker=N.

- Long-term: Kubernetes (AKS) with node pools separating CPU and GPU workloads.

## 11.3 Backup & Disaster Recovery

- pg_dump nightly + WAL archiving for point-in-time recovery.

- Object storage for model weights and exports (Azure Blob, KSA region).

- Documented restore drill executed once per quarter.

- RPO: 1 hour. RTO: 4 hours.

## 11.4 Deployment Workflow

- Developer pushes to feature branch; PR runs full CI (tests, lint, build).

- PR review + merge to main triggers image build + push to registry.

- Tag vX.Y.Z triggers deploy workflow: SSH to VM, docker compose pull, run migrations, docker compose up -d, smoke tests.

- Blue/green via Nginx upstream switching for zero-downtime deploys.

# 12. Security & Compliance

## 12.1 Authentication & Authorization

- Argon2id password hashing (time cost 3, memory 64 MB, parallelism 4).

- JWT access tokens signed with RS256; key rotation quarterly.

- Refresh tokens rotating, stored httpOnly, Secure, SameSite=Strict.

- MFA via TOTP (pyotp) mandatory for Admin, Partner, Pricing roles.

- Azure AD SSO (Phase 13) with just-in-time provisioning.

## 12.2 Data Protection

- TLS 1.3 in transit; TDE (or disk-level) at rest.

- PII fields column-encrypted using pgcrypto for client names and legal document data.

- Classification tags propagated from proposal to every generation call.

- Right-to-erasure endpoint that retains aggregate analytics but removes PII.

## 12.3 Audit & Logging

- audit_events table captures actor, action, entity, before/after JSON diff, IP, user agent, timestamp.

- Writes are append-only (triggers prevent UPDATE/DELETE on audit_events).

- Admin audit-log viewer with CSV export and date-range filters.

## 12.4 PDPL & Data Residency

- All data (DB, backups, model weights, exports) hosted in Saudi Arabia region.

- Explicit consent captured at sign-up with timestamped record.

- DPO contact surfaced in UI footer and legal section.

- Incident response runbook documented in /docs/RUNBOOK.md.

## 12.5 Secure Development

- Bandit on backend, npm audit on frontend, gated in CI.

- Dependabot auto-PRs for dependency updates.

- Secrets never committed; .env.example is a template only.

- Code review mandatory for all changes to main.

# 13. Success Metrics & KPIs

## 13.1 Operational Metrics

| Metric | Baseline (Current) | Target (Post Go-Live) |
| --- | --- | --- |
| Proposal cycle time (kickoff → submission) | 14–21 days | 3–5 days |
| Proposal compliance-matrix completeness | 60% manual | 95% auto-extracted |
| Knowledge base reuse rate | Anecdotal (~10%) | ≥ 60% measurable |
| Bid bond / VAT compliance errors | ~2 per month | 0 |
| Win rate (mid-complexity bids) | 25% | 35% |
| Partner review time per proposal | 4 hours | 1 hour |

## 13.2 Adoption Metrics

- Monthly active proposal managers ≥ 80% of KPMG Advisory proposal managers by month 6.

- % of proposals built in the tool ≥ 75% within first year.

- Knowledge base: ≥ 500 curated items by month 3; ≥ 2,000 by month 12.

## 13.3 Leading Indicators (Weekly Review)

- Number of proposals created this week.

- Average sections regenerated per proposal (indicator of content quality).

- Knowledge items added / stale items remediated.

- LLM latency p95 and token consumption trend.

- Incidents and user-reported issues.

# 14. Appendices

## 14.1 Glossary

| Term | Definition |
| --- | --- |
| RFP / RFI | Request for Proposal / Request for Information; buyer-issued solicitation documents |
| Compliance Matrix | A mapping of each buyer requirement to the proposal section that addresses it |
| Pink Team | First internal review — focus on content completeness and coherence |
| Red Team | Competitive review — focus on win themes and differentiation |
| SOW | Statement of Work — defines scope, deliverables, timeline |
| Bid Bond | Financial guarantee submitted with the bid; typically 1–2% of bid value |
| PDPL | Saudi Personal Data Protection Law |
| ZATCA | Saudi Zakat, Tax and Customs Authority |
| Etimad | Saudi government e-procurement portal |
| Nitaqat | Saudization workforce-nationalization program |
| NDMO | National Data Management Office (Saudi) |
| SDAIA | Saudi Data and AI Authority |
| NAII | National AI Index / related framework |
| RAG | Retrieval-Augmented Generation — LLM response grounded on retrieved context |

## 14.2 Future Considerations (Post v1.0)

- Multi-tenant mode for other KPMG member firms.

- Fine-tuned LLMs on KPMG proposal corpus (once sufficient volume curated).

- Direct Etimad API integration (when KPMG is onboarded as a direct vendor).

- Outlook add-in for in-mail proposal commenting.

- Mobile companion app for partner review on the go.

- Predictive win-probability scoring per proposal.

## 14.3 Open Questions

- Which Azure AD tenant is authoritative — KPMG global or KPMG KSA?

- Who owns the master KPMG PPTX/DOCX template and how are brand updates propagated?

- Will clients ever receive the HTML live-preview link, or is export-only acceptable?

- What is the target SLA for LLM generation during peak submission weeks?